FRA ATLAS — KARNATAKA

WebGIS Platform for Forest Rights Act Data

Methodology & Work Plan

Forest Rights Act, 2006  |  Karnataka  |  6 Districts  |  300 Records

Ruthvik  |  GitHub: Ruthvik269/FRA

Version 1.0  |  May 2026

# 1. Executive Summary

The FRA Atlas is a full-stack WebGIS platform built to digitize, visualize, and analyze Forest Rights Act (FRA) 2006 claim data across six districts of Karnataka — Mysuru, Chamarajanagara, Shivamogga, Chikkamagaluru, Kodagu, and Hassan. The platform addresses a critical governance gap: the absence of a centralized, spatially-aware repository for IFR, CR, and CFR claims.

The platform integrates four interconnected systems:

- A spatially-indexed PostgreSQL/PostGIS database ingesting 300 FRA records

- A FastAPI REST backend exposing GeoJSON, stats, record lookup, and DSS endpoints

- A React + MapLibre GL WebGIS frontend with live filtering, satellite toggle, and detail drawers

- A Decision Support System (DSS) that cross-links FRA patta holders with Central Sector Scheme (CSS) eligibility

The current build constitutes the foundational prototype. Upcoming phases will add OCR/NER-based document digitization, Sentinel-2 satellite asset mapping, GeoServer vector tile layers, and multi-state rollout capability.

# 2. Problem Statement

Forest Rights Act implementation in Karnataka suffers from four structural gaps:

- Data Fragmentation: No centralized digital repository of IFR, CR, and CFR claims, verifications, and patta grants

- Spatial Blindness: No spatial visualization linking FRA records to real village coordinates, forest boundaries, or land-use maps

- Scheme Leakage: No mechanism to overlay FRA-holding communities with Central Sector Scheme eligibility, causing benefits to not reach rightful recipients

- Legacy Records: Scanned legacy documents are inaccessible, non-searchable, and prone to loss

The FRA Atlas addresses each of these directly through its four platform components.

# 3. Project Objectives

- Digitize and standardize legacy FRA claim records (Form A/IFR, Form B/CR, Form C/CFR) into a PostGIS spatial database

- Build an interactive WebGIS portal to visualize FRA claims at village, taluk, district, and state level

- Integrate satellite-based asset mapping using Sentinel-2 imagery for NDVI, NDWI, land cover classification, and pond detection

- Build a DSS engine that cross-links FRA patta holders with CSS scheme eligibility (PM-KISAN, MGNREGA, JJM, PMAY-G, PMFBY, DAJGUA, NSTFDC)

- Create an OCR/NER pipeline to extract structured data from scanned FRA documents using LayoutLMv3 and spaCy

- Enable multi-state rollout to Madhya Pradesh, Odisha, Tripura, and Telangana

# 4. Current Build Status

The following table reflects what has been built and deployed as of Version 1.0:

| Component | Status | Notes |
| --- | --- | --- |
| PostgreSQL 16 + PostGIS 3.6 Database | Complete | 300 records ingested, GIST spatial index, district/status/form indexes |
| Python Data Ingestion Script (ingest.py) | Complete | Reads XLSX across 3 sheets, computes hectares, inserts via execute_values |
| FastAPI Backend — /api/fra/geojson | Complete | Filterable by district, form_type, status, tribe; returns GeoJSON FeatureCollection |
| FastAPI Backend — /api/fra/stats | Complete | Aggregations by district, status, tribe; Decimal serialization handled |
| FastAPI Backend — /api/fra/record/{id} | Complete | Single record lookup with lat/lng extracted from PostGIS geometry |
| FastAPI Backend — /api/fra/dss | Complete | 7 CSS schemes computed server-side; PVTG flag for NSTFDC eligibility |
| React + Vite Frontend Scaffold | Complete | MapLibre GL, Axios, Lucide React installed; Vite dev server on port 5173 |
| MapLibre GL Map — Point Layer | Complete | Color-coded by status, size by form type, hover popup, click-to-select |
| Sidebar — Filters & Legend | Complete | District, form, status, tribe filters; status legend; record list |
| Detail Drawer — Record + DSS | Complete | Full record fields + eligible CSS schemes on click |
| Satellite / Street Map Toggle | Complete | ESRI World Imagery + CartoGL dark matter; layers re-render on style change |
| Analytics Dashboard | Complete | KPI cards, pipeline funnel, district bars, status donut, tribe & acres charts |
| DSS Engine View | Complete | 7 scheme cards with counts, eligibility matrix table, search, CSV export |
| GitHub Repository | Complete | https://github.com/Ruthvik269/FRA — full stack committed |
| Map/Analytics/DSS Navigation | Complete | Seamless view switching, map stays mounted, resize on return |
| Search Bar (fly-to on map) | Planned | Full-text search by patta ID, village, claimant — fly to point |
| GeoServer + Village Boundary WMS | Planned | Karnataka village shapefiles served as WMS/WFS overlays |
| OCR/NER Pipeline | Planned | LayoutLMv3 for scanned docs, spaCy NER for entity extraction |
| Sentinel-2 NDVI/NDWI Asset Mapping | Planned | Land cover classification using Random Forest + U-Net |
| Multi-state Rollout | Planned | MP, Odisha, Tripura, Telangana — schema generalization required |

# 5. Methodology

## 5.1 Data Architecture

The platform uses a three-tier architecture: a PostGIS spatial database at the data layer, a FastAPI Python backend at the service layer, and a React + MapLibre GL application at the presentation layer. All three communicate via REST/JSON over localhost in development and will use NIC Cloud or AWS India in production.

- Database: Spatial data is stored as GEOMETRY(Point, 4326) — WGS84 geographic coordinates

- Indexes: GIST spatial index on geom column enables fast bounding-box and nearest-neighbor queries

- Indexes: B-tree indexes on district, status, form_type for fast filter queries

- Types: All numeric columns use PostgreSQL NUMERIC to preserve precision; Python Decimal serialized to float at API layer

## 5.2 Data Ingestion Pipeline

The ingest.py script reads the FRA Karnataka Synthetic Records XLSX across three sheets (Form A/IFR, Form B/CR, Form C/CFR) using pandas, normalizes column names, computes hectares from acres, constructs SRID=4326 EWKT geometry strings, and bulk-inserts via psycopg2 execute_values. ON CONFLICT DO UPDATE ensures idempotent re-runs.

## 5.3 API Design

The FastAPI backend exposes five REST endpoints following RESTful conventions. CORS middleware is set to allow all origins for prototype purposes; production will restrict to the frontend domain. All endpoints return JSON with Decimal fields converted to float.

- GET /api/fra/geojson — Returns GeoJSON FeatureCollection, filterable via query params

- GET /api/fra/stats — Returns aggregate counts by district, status, and tribe

- GET /api/fra/record/{patta_id} — Returns single record with coordinates

- GET /api/fra/dss — Computes 7-scheme eligibility matrix for all records

- GET /api/fra/districts — Returns distinct district list for filter dropdowns

## 5.4 WebGIS Frontend

The React + Vite frontend uses MapLibre GL for vector map rendering. The map is initialized once on component mount and kept alive throughout the session — view switching uses CSS visibility rather than React unmounting, preventing MapLibre from losing its WebGL context. GeoJSON data is fetched from the FastAPI backend and added as a MapLibre source/layer with data-driven styling (circle-color and circle-radius driven by feature properties).

## 5.5 DSS Engine Logic

The Decision Support System evaluates seven Central Sector Schemes against each FRA record using rule-based logic computed in Python on the FastAPI backend. Rules are based on form type, grant status, claim area, and tribal community classification:

- PM-KISAN: Form A (IFR) + Title Granted — direct farm income support eligibility

- MGNREGA: All FRA community members — universal 100-day employment guarantee

- Jal Jeevan Mission: Form B (CR) or Form C (CFR) villages — tap water connection priority

- PMAY-G: Form A (IFR) + Title Granted — rural housing assistance

- PMFBY: Form A (IFR) with cultivated land — subsidized crop insurance

- DAJGUA/VDVK: Form C (CFR) communities — Van Dhan Vikas Kendra enterprise support

- NSTFDC: Particularly Vulnerable Tribal Groups (PVTG) — micro-enterprise loans

# 6. Detailed Work Plan

The following phases cover both completed work and the full roadmap to production deployment and multi-state scale.

| Phase | Duration | Key Activities | Deliverables |
| --- | --- | --- | --- |
| Phase 1 Foundation (Complete) | Months 1–2 | - PostgreSQL 16 + PostGIS 3.6 installation and configuration - FRA schema design with spatial geometry column and indexes - Python ingest.py script for XLSX → PostGIS pipeline - FastAPI backend with 5 REST endpoints - React + Vite + MapLibre GL frontend scaffold - MapLibre point layer with status color coding - Sidebar filters, legend, record list - Detail drawer with DSS scheme recommendations - Analytics dashboard with 4 live charts - DSS Engine view with eligibility matrix and CSV export - Git repository setup at github.com/Ruthvik269/FRA | - fra_atlas PostgreSQL database (300 records) - FastAPI backend on port 8000 - React frontend on port 5173 - GitHub repository (full stack) - DSS eligibility CSV export |
| Phase 2 Search & Boundaries | Months 2–3 | - Full-text search API endpoint in FastAPI using PostgreSQL ILIKE - Search bar component in React sidebar - Map fly-to animation on search result selection - GeoServer 2.x installation and configuration - Karnataka village boundary shapefiles loaded into PostGIS - WMS/WFS layer publication via GeoServer - Village boundary overlay on MapLibre map - District and taluk boundary layers - Layer toggle controls in sidebar | - Search endpoint + UI with fly-to - GeoServer running with WMS endpoints - Village/district boundary overlays on map - Layer control panel |
| Phase 3 OCR/NER Pipeline | Months 3–5 | - LayoutLMv3 model setup for scanned FRA document processing - spaCy NER model training on FRA-specific entities - Entity extraction: village names, patta IDs, coordinates, claimant names - Document preprocessing: PDF to image conversion, deskewing, binarization - Structured output pipeline: extracted entities to PostGIS - Manual review interface for OCR corrections - Confidence scoring for extracted fields - Batch processing for legacy document archives | - OCR pipeline script (PDF → structured JSON) - Trained spaCy NER model for FRA entities - Review UI for OCR corrections - Batch ingestion of legacy documents |
| Phase 4 Satellite Asset Mapping | Months 5–7 | - Sentinel-2 L2A tile download for 6 Karnataka districts via STAC API - NDVI and NDWI computation for forest and water body detection - Random Forest land cover classification (agriculture, forest, water, settlement) - U-Net semantic segmentation for pond and water body detection - YOLO/Detectron2 homestead detection on ISRO Bhuvan LISS-IV imagery - Multi-temporal NDVI analysis for forest cover change (2015–2024) - PM Gati Shakti infrastructure data integration - Asset map overlay on FRA Atlas WebGIS - CGWB groundwater data integration for JJM prioritization | - Sentinel-2 NDVI/NDWI raster layers - Land cover classification map (6 districts) - Pond and water body polygon layer - Forest cover change map (2015–2024) - Homestead detection layer |
| Phase 5 Production & Auth | Months 7–9 | - Keycloak OAuth2 authentication and role-based access control - Roles: SDLC Officer, DLC Officer, NIC Admin, Public Read-Only - Document-level permissions for sensitive patta data - Migration from prototype HTML/Leaflet to production React + MapLibre GL - GeoWebCache tile caching for WMS performance - Progressive Web App (PWA) for field officers with offline support - GPS-based field validation of patta coordinates - Kannada language UI support - NIC Cloud / AWS India deployment (PostGIS RDS, S3, CloudFront) - Daily automated database backups | - Keycloak auth with RBAC - Production deployment on NIC/AWS - Offline-capable PWA for field use - Automated backup pipeline |
| Phase 6 Multi-State Scale | Months 9–12 | - Schema generalization for other state FRA form variants - NER model adaptation for regional language documents (Hindi, Odia, Telugu) - Coordination with state KSRSAC equivalents for spatial data - Madhya Pradesh pilot deployment - Odisha pilot deployment - Tripura pilot deployment - Telangana pilot deployment - National FRA Atlas dashboard aggregating all states | - Multi-state generalized schema - Regional language NER models - State-level FRA Atlas deployments (4 states) - National FRA Atlas dashboard |

# 7. Technology Stack

| Layer | Technology | Tool / Library | Purpose |
| --- | --- | --- | --- |
| Spatial DB | PostgreSQL 16 | PostGIS 3.6 | Geometry storage, spatial queries, GIST indexing |
| Data Ingestion | Python 3.13 | pandas, psycopg2 | XLSX parsing, EWKT geometry, bulk insert |
| Backend API | FastAPI | uvicorn, psycopg2 | REST endpoints, GeoJSON, DSS engine, CORS |
| Frontend | React + Vite | MapLibre GL, Axios | WebGIS map, filters, analytics, DSS view |
| Map Tiles | CartoGL / ESRI | MapLibre GL Style | Dark matter basemap + satellite imagery |
| Map Server | GeoServer 2.x | GeoWebCache | WMS/WFS/WMTS for boundary layers |
| OCR | LayoutLMv3 | HuggingFace Transformers | Scanned FRA document text extraction |
| NER | spaCy | Custom NER model | Entity extraction from FRA documents |
| Satellite | Sentinel-2 L2A | STAC API (Element84) | NDVI, NDWI, land cover analysis |
| Imagery (India) | ISRO Bhuvan / KSRSAC | LISS-IV | High-resolution Karnataka imagery |
| ML / CV | Random Forest | scikit-learn | Land use classification |
| Deep Learning | U-Net | PyTorch | Pond and water body segmentation |
| Object Detection | YOLO / Detectron2 | PyTorch | Homestead detection from imagery |
| Auth | Keycloak | OAuth2 / OIDC | Role-based access control for officers |
| Infrastructure | NIC Cloud / AWS India | RDS, S3, CloudFront | Production hosting, backups, CDN |
| ETL / GIS | GDAL + GeoPandas | Fiona, Shapely | Format conversion, CRS projection, shapefiles |
| Version Control | Git + GitHub | github.com/Ruthvik269/FRA | Source control, collaboration |

# 8. Data Model

## 8.1 fra_records Table Schema

The core spatial table in the fra_atlas PostgreSQL database:

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | SERIAL | NOT NULL | Auto-increment primary key |
| patta_id | VARCHAR(25) | NOT NULL | Unique FRA record ID (e.g. FRA-KA-26-00001) |
| form_type | VARCHAR(20) | NOT NULL | Form A (IFR) / Form B (CR) / Form C (CFR) |
| district | VARCHAR(50) | NOT NULL | One of 6 Karnataka districts |
| taluk | VARCHAR(50) | NULL | Administrative taluk within district |
| village | VARCHAR(100) | NULL | Village name where claim is located |
| claimant_name | VARCHAR(150) | NULL | Name of individual or community representative |
| tribal_community | VARCHAR(100) | NULL | Tribal community (Soliga, Jenu Kuruba, etc.) |
| claim_area_acres | NUMERIC(10,2) | NULL | Claimed forest land area in acres |
| claim_area_ha | NUMERIC(10,4) | NULL | Claimed area in hectares (auto-computed) |
| status | VARCHAR(50) | NULL | Claim status in approval pipeline |
| gram_sabha_date | DATE | NULL | Date of Gram Sabha resolution |
| sdlc_date | DATE | NULL | Sub-Divisional Level Committee approval date |
| dlc_date | DATE | NULL | District Level Committee approval date |
| title_date | DATE | NULL | Date patta title was formally granted |
| rejection_reason | TEXT | NULL | Reason for rejection if status is Rejected |
| geom | GEOMETRY(Point,4326) | NULL | WGS84 point geometry (GIST indexed) |
| created_at | TIMESTAMPTZ | DEFAULT | Record creation timestamp |
| updated_at | TIMESTAMPTZ | DEFAULT | Last update timestamp |

# 9. DSS Scheme Eligibility Rules

The following table defines the rule logic applied server-side in the /api/fra/dss FastAPI endpoint for each Central Sector Scheme:

| Scheme | Ministry | Eligibility Rule | Benefit |
| --- | --- | --- | --- |
| PM-KISAN | Agriculture | Form A (IFR) + Title Granted | Rs. 6000/year farm income support (3 installments) |
| MGNREGA | Rural Development | All FRA community members | 100 days guaranteed wage employment per year |
| Jal Jeevan | Jal Shakti | Form B (CR) or Form C (CFR) villages | Functional Household Tap Connection (FHTC) |
| PMAY-G | Rural Development | Form A (IFR) + Title Granted + no pucca house | Rs. 1.30 lakh rural housing construction assistance |
| PMFBY | Agriculture | Form A (IFR) with cultivated land area > 0 | Subsidized crop insurance for kharif and rabi seasons |
| DAJGUA/VDVK | Tribal Affairs (MoTA) | Form C (CFR) with forest produce access | Van Dhan Vikas Kendra: tribal enterprise + MFP processing |
| NSTFDC | Tribal Affairs | Particularly Vulnerable Tribal Group (PVTG) tribe | Micro-enterprise loans at subsidized interest rates |

# 10. Immediate Next Steps

The following tasks are queued for the next development session in priority order:

- Search Bar: Add /api/fra/search FastAPI endpoint using PostgreSQL ILIKE for full-text search on village, patta_id, claimant_name

- Search Bar: Build SearchBar.jsx React component in sidebar with debounced input and fly-to map animation on result selection

- GeoServer: Install GeoServer 2.x on local machine; load Karnataka village boundary shapefiles (from KSRSAC or Bhuvan) into PostGIS

- GeoServer: Publish WMS and WFS layers from GeoServer; add village/district boundary toggle in MapLibre sidebar

- OCR Pipeline: Set up LayoutLMv3 via HuggingFace Transformers; test on sample scanned FRA form images

- NER Model: Train spaCy custom NER model on annotated FRA document corpus; entities: village, patta_id, name, coordinates, status

- Sentinel-2: Download Sentinel-2 L2A tiles for Karnataka via Element84 STAC API; compute NDVI raster for 6 districts

- PWA: Implement React PWA manifest and service worker for offline map support for field officers

# 11. Repository & Local Setup

## 11.1 GitHub Repository

https://github.com/Ruthvik269/FRA

## 11.2 Local Development Commands

To start the full stack after cloning:

- Backend — Terminal 1: cd C:\fra_atlas

- venv\Scripts\activate

- uvicorn main:app --reload --port 8000

- Frontend — Terminal 2: cd C:\fra_atlas\frontend

- npm run dev

- URLs: http://localhost:5173 — React WebGIS Frontend

- http://localhost:8000/docs — FastAPI Interactive API Docs

- http://localhost:8000/api/fra/stats — Live Statistics

- http://localhost:8000/api/fra/geojson — GeoJSON Feed

- http://localhost:8000/api/fra/dss — DSS Eligibility Matrix

FRA Atlas Karnataka  |  Version 1.0  |  May 2026  |  github.com/Ruthvik269/FRA